# GATES / SAE4LMIC workflow

End-to-end guide for maintaining the SAE4LMIC dashboard: adding surveys/indicators, processing data, fitting models, checking against the DHS API, and generating reports/plots.

## Contents

- Paths & setup

  - Repositories and locations

  - Data & results under source_path (GATES/)

  - here::here() behaviour

  - Package requirement

- Step-by-step workflow

  - STEP 0 — Add a new survey / indicator

  - STEP 1 — Data processing (prep/)

  - STEP 2 — Model fitting (models/)

  - STEP 3 — Tables, plots & reports

- Tldr; and sidenotes (country-specific)

  - Website notes (Tldr;)

  - Sidenotes (boundary source + strata)

  - Indicator-specific notes

## 1. Paths & setup

### Repositories and locations

| Name | Path / URL | Notes |
| --- | --- | --- |
| source_path (project root) | GATES | The Dropbox GATES folder. In code: source_path <- dirname(here::here()). Holds data + results, not tracked by the code repo. |
| git_path | GATES/SAE4LMIC | The GitHub code repo. In code: git_path <- here::here(). |
| Website (live) | https://sae4lmic.stat.uw.edu/ | Built from the outputs below. |
| Website repo | https://github.com/UW-Statistics/gatesweb | Deploys the site (local or GitHub Action). |
| DHS raw archive | ~/Dropbox/DHS-indicators/DHS_raw_dat_zip | All survey recodes before summer 2025; newer ones downloaded from the DHS website. |
| DHS API archive | ~/Dropbox/DHS-indicators/Step_3_Data/all_survey_est (national) and all_survey_est_sub (subnational) | Pre-computed API estimates; post-summer-2025 surveys are computed with check/download_api.R. |

### Data & results under source_path (GATES/)

GATES/                                source_path — project root (Dropbox)
├── Gates-data/                       raw inputs
│   ├── rawDHS/{country}/{year}/      DHS recodes + geo shapefile
│   ├── API/
│   │   ├── admin0/                   national API estimates (.rda)
│   │   └── admin1/                   subnational API estimates (.qs)
│   └── WebShapeFile/
├── Gates-results/                    pipeline outputs
│   ├── Results/{country}/{year}/     1) basic.Rdata 2) data 3) model results 
│   ├── estimates/                    final estimate CSVs for reports
│   ├── ReportPlots/{country}/        static report figures (PNG)
│   ├── ShinyPlots1/  ShinyPlots2/    interactive HTML maps (A–M / N–Z)
│   ├── StaticWebPlots/               static web plots
│   ├── check/{country}/{year}/       API-check outputs (CSV + PNG)
│   └── Reports/                      rendered PDF reports
└── SAE4LMIC/                         
    ├── info/  prep/  models/  check/
    ├── plots/  report/  webplots/  misc/
    └── Gates-workflow-0726.docx

### here::here() behaviour

There is a .here file in both GATES/ and GATES/SAE4LMIC/. Because SAE4LMIC/ has its own .here, running with the working directory inside SAE4LMIC makes here::here() resolve to SAE4LMIC (so git_path = here::here() and source_path = dirname(here::here()) = GATES). Run scripts from within SAE4LMIC. If here() misbehaves, set source_path <- "~/.../GATES" directly.

### Package requirement

The prep and modeling scripts need the GitHub development versions of surveyPrev and SUMMER

remotes::install_github("richardli/SUMMER")
remotes::install_github("richardli/surveyPrev")

library(surveyPrev) silently loads whichever copy is first on .libPaths(), so make sure the dev version is the one loaded (an old CRAN copy in a user library can shadow it).

## 2. Step-by-step workflow for adding new survey

### STEP 0 — Downloading data, update prep code

1. Save Raw data → Gates-data/rawDHS/{country}/{year}/ (recodes from the Dropbox archive or the DHS website, plus the geo shapefile folder).

2. Add national and subnational DHS api data from the dropbox folder: DHS-indicators/Step_3_Data/all_survey_est_sub and DHS-indicators/Step_3_Data/all_survey_est. surveys after summer 2025 need to be calculated using script: SAE4LMIC/check/download_api.R

3. Add a row (country, year, ``country_short``, ``survey_name``, ``upper_name``, ``lower_name``, iso3) in info/surveyslist.csv,

4. Add an else if (country == ... & year == ...) branch with the IR / KR / PR / BR recode filenames. In prep/``prepare_``functions.R → get_dhs_``filenames``(``)

### STEP 1 — Data processing (prep/)

Run order (see prep/README.md for the per-survey hand-edit checklist):

- prepare_wd.R — creates the folder structure (Results/, estimates/, ReportPlots/, check/, ShinyPlots/) for the selected surveys. It has an all-vs-one selector (Option A = all; Option B = one survey), so scope it to the new survey to avoid empty folders for countries you don’t have locally.

- prepare_basic.R

  - First loop: builds basic.Rdata (admin.info1, admin.info2, cluster.info, poly.adm1/2, geo) per survey and a boundary-check map in Gates-results/check/{country}/{year} (its title lists wrong.points = clusters without usable GPS/admin info).

  - shapefile table: updates info/shapefileList.csv. Use the incremental block at the end (it upserts only the selected survey’s row) rather than the full-rebuild block, which overwrites rows for countries without a local basic.Rdata.

- prepare_data.R — builds one .qs per indicator via surveyPrev::getDHSindicator, saved as Gates-results/Results/{country}/{year}/{indicator}.qs. Two “no data” cases: (a) the build failed → no .qs saved; (b) .qs saved but all NA. prepare_``functions.R`` needs to be updated at step 0 for every new survey.

- Pre-model API check — check/checkapi_``data.R recomputes the national direct estimate from the data (directEST(``admin = 0)) and compares to API/admin0, writing {country}Checkapi0.csv + {country}check-national.png to Gates-results/check/{country}/{year}. If an API value is NA, cross-check against STATcompiler. To re-check one failed indicator after fixing its surveyPrev definition, use check/fix_``indicator.R → CHECK_``API(``country, year, ind). See check/README.md.

### STEP 2 — Model fitting (models/)

- source("model-setup.R") (dependencies + shared objects), then a country script, e.g. source("model-Ethiopia.R") — which sources model-core.R for each indicator. For a mass run, model-loop.R.

- model-core.R fits and saves per indicator into Results/{country}/{year}/:

  - First loop: national (res_adm0-), Admin-1 (res_adm1-), Admin-2 variance-fixed (res_adm2_fix-), Admin-2 (res_adm2-) direct estimates.

  - Second loop: Admin-2 nested Fay–Herriot with variance fix (FH_adm2_fix_nest-). threshold = 1e-30 (Nigeria 2024 failed at 1e-12).

  - data.info is attached to each result.

- model-core-oneyear.R  fits and saves the same models but on given years; can be used to add new surveys to existing countries.

- Prefix note: model-core.R writes plain names (res_adm0-, …). The 2025 round used model-core-newvarfix.R, which wrote a new_ prefix. Both are read transparently via misc/resolve_qs.R. Going forward use model-core.R. However, column names in FH of the 2025 round are inconsistent with the new results; please re-run for the survey. This also solves the inconsistency in the result name.

- Post-model API check — check/checkapi_model.R reads each national model estimate (res.natl) and compares to API/admin0, writing {country}Checkapi1.csv. Checkapi0 = before-model check, Checkapi1 = after-model check. (Both are national; there is no admin-1 API check yet.)

- check-modelresult.R (sourced automatically by each model script) verifies which result files exist and inspects FH/INLA hyperparameters.

### STEP 3 — Tables, plots & reports

Plots & tables (plots/). The plotting code builds every report plot and table for any chosen old/new survey-year pair, saved into per-year-pair folders (comparisons coexist; previous outputs are kept; The 2025 November round of updates did not have the /<yr1>-<yr2>/ layer):

- plots → Gates-results/ReportPlots/<country>/<yr1>-<yr2>/

- tables → Gates-results/estimates/<country>/<yr1>-<yr2>/

Use plots/report_years.R:

source("plots/report_years.R")
report_year_pair("Malawi", 2015, 2024, with_tables = TRUE)

Reports (report/). Render with report/render_reports.R. Two versions of the main report:

- report.Rmd — report for the old (previously published) results (latest-vs-earliest survey).

- report_anytwoyear.Rmd — report for any two survey years (future use).

csv in Web (webplots/).

Current plots and tables used in the report

Plots (per indicator):

- ad1_map_ — Admin-1 maps (prevalence, 90% CI width, exceedance)

- ad2_map_ — Admin-2 smoothed maps

- overlay- — Admin-1 vs Admin-2

- scatter- — Admin-2 weighted vs smoothed

- ridge_ — Admin-1 ridge

- interval-ad1- — Admin-1 interval

- interval-ad2- — Admin-2 interval

- Basic-<ind>-<yr> — sampling-info maps (one per year)

Tables:

- National.csv — national estimates

- National3.csv — Admin-2 no-sample / unstable-variance counts

## 3. Tldr; and sidenotes (country-specific)

### Tldr;

- Rwanda (DHS surveys are stratified at the level of 30 districts): we treat the 5 provinces as Admin-1 and 30 districts as Admin-2.

- Tanzania: 30 Admin-1 regions in 2015 DHS, 31 in 2022 DHS. We use the 31 regions as Admin-1.

- Sierra Leone (stratified at 16 districts): we treat the 5 provinces as Admin-1 and 16 districts as Admin-2.

- Mali: 9 Admin-1 regions in 2018, 11 in 2023. We could not locate boundary files with the two new regions, so we treat the 9 regions (2018) as Admin-1.

### Sidenotes (boundary source + strata)

- Rwanda — 5 provinces, 30 districts, 417 sectors; sampling design at district level. Provinces = Admin-1, districts = Admin-2, and we use alt.strata (i.e. 60 strata) for the 5 provinces’ direct estimates.

- Tanzania — sampling design at Admin-1 (31 regions in 2022, 30 in 2015). geoBoundaries gives 30, GADM gives 31 → we use GADM for both surveys, with alt.strata for 2015.

- Mali — 11 Admin-1 for 2023, 9 for 2018 (“the number of regions increased from 9 to 11, the two new regions being Taoudenni and Ménaka”). Both geoBoundaries and GADM have 9 Admin-1, so we use geoBoundaries with alt.strata for 2023.

- Sierra Leone — geoBoundaries/GADM give 4 and 14 (Admin-1/2); WHO gives 5 and 16. We use WHO (DHS-indicators/shapefile_in_DHS_app/WHO_shp/SLE) with alt.strata. (Administratively: 5 provinces → 16 districts → chiefdoms/census wards → sections; 31 sampling strata since Western Area Urban has no rural.)

alt.strata = "v022" cases (set in models/model-core.R): country == "Rwanda" | (Tanzania & year == 2015) | (Mali & year == 2023) | country == "Sierra Leone". (Malawi is also currently in the model-core.R condition — confirm per survey.)

### Indicator-specific notes

- HC_WIXQ_P_12Q — not in the DHS API; value should be around 40%.

- RH_DELP_C_PRV — for some surveys (NG2024, TZ2022, CD2023, MZ2022, SN2023, ML2023, ZM2024) the API value is summed from RH_DELP_C_PNN (non-NGO) + RH_DELP_C_PNG (NGO).

- CH_DIAT_C_ORT — API uses the “Five years preceding the survey” figure.

- CM_ECMR_C_NNR — API value divided by 10 during the check.

- Multi-value indicators — the check picks the “Two years preceding the survey” row.

This file supersedes Gates-workflow.docx. Per-folder details live in each folder’s README.md (prep/, models/, check/, plots/, report/, webplots/, misc/).